## Slide 1: A Web Development Process
Week 1 Session 2

## Slide 2: What is A Web Development Process
A documented outline of the steps needed to be taken from start to finish in order to complete a typical Web design project
It divides and categorizes the work and then breaks these high-level sections into tasks and resources that can be used as a road map for each project.

## Slide 3: A Typical Process in A Web development
Planning/ Analysis
  Defines your goals, objectives, requirements, budget, and resource
Design
  Produces a documented site structure and a visual representation
Development/Implementation
  Involves the coding and programming work, unit testing
Testing/Launch
  Prepare the website for public viewing, integration/ system testing
Post-Launch/ Maintenance
  Closing the project, providing instruction and training to your clients

## Slide 4: Web Development Process -Planning/ Analysis Phase
Things that you may need to do in this step
  Requirement analysis
    Gathers client information as much as possible, such as, client goals, target audience, detailed feature requests
  Project charter
    Summarize the information and agreement
  Site map
    Provide the structure of a website

## Slide 5: Web Development Process -Planning/ Analysis Phase
  Contracts
    Contains payment terms, project timeline, copyright ownership, roles, etc.
  Server Access
    FTP host, username and password
  Required software & resources
    Software, sub contractors

## Slide 6: Web Development Process -Design Phase
Storyboards & User flow charts
  demonstrate the steps it takes to accomplish tasks
Things that you may need to do in this step

## Slide 7: Web Development Process -Design Phase
  Wireframe diagrams
    Show the structure of a web page

## Slide 8: Web Development Process -Design Phase
Site diagram/Site map
  The structure of the site as a whole
  How individual pages relate to one another

## Slide 9: Web Development Process -Design Phase
Mock-ups based on requirements analysis
  creates the "look and feel" of the site—logos, graphics, type, colors, layout, etc.
  The site makes a good first impression
  The site is consistent with the brand of the organization it represents

## Slide 10: Web Development Process -Design Phase
Review and Approval cycle
  A cycle of reviewing, tweaking and approving the mock-ups
  Both client and contractor must satisfied with the design.
  This is the easiest time to make changes, not after the design has been coded.

## Slide 11: Web Development Process -Development/ Implementation Phase
Things that you need to do in this phase
  Authoring/Markup
    preparing content for delivery on the Web
    marking up the content with HTML tags
  Styling with CSS
  Scripting and Programming
    Frontend – JavaScript, JQuery, Ajax, etc.
    Backend – PHP, Ruby, ASP.Net, etc.
  Testing and Verify links and functionality

## Slide 12: Web Development Process -Testing/Launch Phase
Things that you need to do in this phase
  Polishing
    Identify parts of website that could be improved in small ways
  Transfer to live server
    Upload a new website to a live web server
  Testing
    Run the website through the final diagnostics

## Slide 13: Web Development Process -Post Launch/ Maintenance Phase
Things that you need to do in this phase
Hand off to client
  Be sure the client is satisfied with the product
  All contractual obligations have been met
Provide documentation and source files
  Provide documentation for the website
Project close, final documentation
  Get the client to sign off on the last checks
  Provide your contact information for support
  officially close the project.

## Slide 14: Exercise
Create A Site Diagram & Wireframe Diagrams